|  |  |  |
| --- | --- | --- |
| connellylogo | **Job Safety Analysis Worksheet** |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Contractor:** | Connelly & Associates, INC. |  | **Date:** | **5/1/13** | |  | | **Job Number:** | | Yes No | | |
|  |  |  |  |  | |  | |  | | | | |
| **Team Name:** |  |  |  | | | |  | **Job Name:** | |  | | |
|  |  |  |  | | | |  |  | | |  | |
| **Team Leader:** |  |  | **JSA team members:** | | **Name** | | | **Initials** | **Name** | | | **Initials** |
|  |  |  |
| Description of work: | Work Zone Delineation/Traffic Control |  | | |  | | |  |  | | |  |
|  | Safety |  | | |  | | |  |  | | |  |
|  |  |  | | |  | | |  |  | | |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Activity List the tasks required to perform the activity in the sequence they are carried out. | Hazards Against each task list the hazards that could cause injury when the task is performed. | Risk control measures List the control measures required to eliminate or minimize the risk of injury arising from the identified hazard. | Who is responsible? Write the name of the person responsible (supervisor or above) to implement the control measure identified. |
| 1. Arriving at site. | * Potential for vehicular accident or striking pedestrian. | * Upon arriving at site park vehicles off site or in a low traffic volume area before meeting with consultant for introductions and Pre-Construction Health & Safety Meeting. Also, notify attendant or site manager/owner of property of work activities for the day. |  |
| 1. Pre-construction Health & Safety Meeting/General Site Activities | * Discuss General Site Activities and hazards that may exist | * All employees assigned to this task will attend a pre-construction * health and safety meeting, which will include the pertinent JSA, Site Safety Procedures manual, types of potential hazards, and actual hazards present and controls for those hazards. |  |
| 1. Providing PPE | * Minor/Major injuries to on site workers. | * Hardhat, Safety Vest, steel toe boots, safety glasses, ear plugs. |  |
| 1. Underground Services | * Unmarked utilities. | * Underground services to be located prior to breaking ground by qualified service locater. All locations to be cleared by VacTruck/soft dig prior to drill rig mobilization. |  |
| 1. Designating Work Zone | * Pedestrians and vehicles entering site. | * Inspect area around vehicle prior to putting vehicle in motion and use spotter. Designate work zone based on traffic flow. Specific times of day where high traffic volumes exist should be avoided. Place traffic cones, caution tape and work zone signs around designated area where work is being conducted. |  |
| 1. Placement of Drill Rig Equipment and Support Vehicles | * Vehicular Accident, curious pedestrians | * Position equipment/vehicles between site workers and traffic flow. * Outline work area with caution tape to prevent pedestrians from entering. * Ensure a safe work zone by accommodating to site conditions. |  |